## Ntier_APM_Security – Always On - Upgrade Rollback

Prior to Upgrade:

- Just before the upgrade process, make sure the Primary and Secondary are synchronized.

- Have Commvault team do a full backup of Ntier_APM_Security

- Verify with Commvault if tlog backups are working

Upgrade Steps:

- On Primary :  Change the AG failover to “Manual” for both Nodes.

- On Secondary: Remove database Ntier_APM_Security from the AG

- Perform the upgrade.

- DBA Team to monitor tlog backups with Commvault team so the log file does not fill up the drive! VERY IMPORTANT!

If upgrade is successful:

- On Secondary: Drop the Ntier_APM_Security which is in restoring mode

After deleting the database in secondary, you could still see the db with a warning in the AG, that is normal.

- On Primary:   Run the tsql below. This will start the seeding of the Ntier_APM_Security on the Secondary

Use master

go

ALTER AVAILABILITY GROUP [PSIEHR1-DBSG001]

MODIFY REPLICA ON 'PSIEHR1-DBSA002'

WITH (SEEDING_MODE = AUTOMATIC)

Note the DB Ntier_APM_Security on the Secondary in restoring mode.

- On Secondary: Check if seeding is complete

SELECT top 1 start_time,

ag.name,

db.database_name,

current_state,

performed_seeding,

failure_state,

failure_state_desc

FROM sys.dm_hadr_automatic_seeding autos

JOIN sys.availability_databases_cluster db

ON autos.ag_db_id = db.group_database_id

JOIN sys.availability_groups ag

ON autos.ag_id = ag.group_id

order by start_time desc --See the Current_State as “Seeding”

Seeding complete:

- On Primary:  Change the AG failover to “Automatic”

All is Good! End of Upgrade process. No more action needed

Upgrade fails:

- On Primary: Remove database Ntier_APM_Security from the AG

- On Secondary: Restore with Recovery the DB Ntier_APM_Security

use master

go

restore database Ntier_APM_Security with recovery

go

Note the Database Ntier_APM_Security is restored, but not part of AG

- On Primary:  Do a manual Failover and Make the Secondary (that has the Ntier_APM_Security prior to upgrade changes) the new Primary

Click connect…and next…

- On new Secondary:  Delete the Ntier_APM_Security which has the failed upgrade changes.

- On new Primary: Add Ntier_APM_Security to the AG, use the wizard and the seeding will take about 15-30 minutes.

Choose Ntier_APM_Security and make sure it meets requisites

Click connect and click next..

Leave the default “Automatic Seeding” and click next.

There should be enough space as we deleted the Ntier_APM_Security on the old Primary:

This is just a warning…click Next…

Click Finish below:

- On Secondary: Check if seeding is complete

SELECT top 1 start_time, completion_time,

ag.name,

db.database_name,

current_state,

performed_seeding,

failure_state,

failure_state_desc

FROM sys.dm_hadr_automatic_seeding autos

JOIN sys.availability_databases_cluster db

ON autos.ag_db_id = db.group_database_id

JOIN sys.availability_groups ag

ON autos.ag_id = ag.group_id

order by start_time desc

Note the Ntier_APM_Security database on the primary in a warning state (seeding..)

Seeding complete:

- On Primary: After the seeding is complete, change the AG failover to “Automatic”

- Now PSIEHR1-DBSA002 is Primary and PSIEHR1-DBSA001 is the Secondary, Basically the nodes swap roles in case of a failure and rollback.

All is Good! End of Upgrade process. Rollback completed. No more action needed.

BAHOT HARD